Point Meadows Surgical Center – iPad Deployment &
Jamf Standardization

Endpoint Deployment Scope of Work (15 iPad Air 11")

# Summary

Dedicated IT (DIT) will procure and deploy fifteen (15) new Apple iPad Air 11" devices for Point Meadows Surgical Center (Jacksonville, FL) as net-new shared clinical iPads. Apple Business Manager (ABM) and Jamf Pro are already configured from a prior deployment; this engagement ensures each new device is properly assigned in ABM, auto-enrolls into Jamf Pro, receives the Compass-aligned configuration baseline, updates, and required apps. DIT will also provide onsite field engineering for validation and power/charging workflow setup, plus lightweight documentation and a compliance alignment check of the existing iPad fleet at the site (up to an agreed cap).

# Proposed Solution

DIT will execute a low-touch deployment using ABM + Jamf Pro with onsite validation for physical readiness and charging workflow.

Procure iPads, cases, and power accessories via the Compass Apple Store when available (or a functionally equivalent iPad model if required due to manufacturer transition).

Confirm ABM device assignment to the correct MDM server and validate zero/low-touch Jamf Pro auto-enrollment using existing prestage enrollment.

Finalize a reusable “Standard iPad (Shared Clinical)” Jamf baseline, including Smart Groups, app scopes, iPadOS update policy behavior, and a consistent naming convention.

Deploy and validate required applications (minimum: Google Chrome and HST eChart).

Dispatch a field engineer onsite to validate enrollment/configuration/app readiness, install cases as needed, and set up an organized power/charging workflow for daily operations.

Deliver lightweight documentation (IT runbook + end-user quick start) and align the existing iPad fleet to the baseline where feasible (up to agreed cap; exceptions documented).

Optional recommendation (not included unless added): a locking charging cabinet/cart (example: Kensington) to improve physical security and charging discipline.

# Prerequisites

## Access and Readiness (Client Provided)

ABM and Jamf Pro administrative (or delegated administrative) access is available to DIT.

A client point-of-contact is available for day-of onsite validation and basic app testing.

Stable Wi-Fi and internet connectivity is available where iPads will be enrolled, used, and charged.

Any required HST eChart access details are available for validation (as applicable).

## Responsibilities

| Area | Client Responsibilities | Dedicated IT Responsibilities |
| --- | --- | --- |
| Procurement Decisions | Approve substitutions if the specified model is unavailable (or delegate approval authority). | Purchase iPads/cases/power accessories via Compass Apple Store when possible; source equivalent if needed and document substitutions. |
| ABM / Jamf Access | Provide ABM and Jamf Pro admin/delegated admin access. | Verify ABM assignments, MDM server mapping, and Jamf prestage behavior. |
| Network Readiness | Ensure Wi-Fi/internet are available for activation, enrollment, and app use. | Validate enrollment connectivity; identify blockers and provide recommendations. |
| Device Handling | Secure devices daily and ensure devices are charged daily; maintain control of adapters/cables. | Install cases (if not already installed), validate physical setup, and help organize charging/power workflow. |
| App / Workflow Validation | Provide a designee for HST eChart login/connectivity validation as needed. | Ensure apps deploy via Jamf; validate installation/launch and basic connectivity with client designee. |
| Standards Alignment | Confirm/approve naming convention and any workflow-impacting restrictions. | Formalize the “Standard iPad (Shared Clinical)” baseline, Smart Groups, app scopes, and naming convention implementation. |
| Documentation & Adoption | Communicate rollout expectations to staff; enforce daily charging/security. | Deliver IT runbook and end-user quick-start guide. |
| Existing Fleet Alignment | Identify any devices that should be excluded from baseline changes (if applicable). | Review existing iPads (up to agreed cap), align to baseline where feasible, and document exceptions. |

# High-Level Project Outline

## Phase 1 – Kickoff & Access Confirmation

Confirm requirements, deployment window, and onsite scheduling.

Validate ABM/Jamf access and prestage mapping.

Finalize naming convention and labeling approach.

## Phase 2 – Standardization (Jamf Baseline)

Confirm/adjust Standard iPad baseline, Smart Groups, app scoping, and update policy behavior.

Pilot enrollment/config test on a sample device where feasible.

## Phase 3 – Procurement & Prep

Order/receive devices and accessories.

Inventory and prep devices; case installation may occur pre-onsite or onsite.

## Phase 4 – Deployment + Onsite Validation

Confirm ABM assignment and auto-enrollment into Jamf Pro.

Validate policies, updates, and app deployment.

Onsite: charging/power organization and brief staff walkthrough.

## Phase 5 – Fleet Compliance + Documentation

Align existing iPads to the baseline where feasible (up to agreed cap) and document exceptions.

Deliver IT runbook and end-user quick-start guide.

Closeout notes and handoff.

## Project Management (Required)

Provide project plan with milestones (if applicable) and estimated time of completion.

Provide regular updates through preferred method (email, phone, or Teams meetings) at agreed upon intervals established during project kickoff meeting.

Remove old documentation references and update documentation to reflect new configurations.

# Caveats/Risks

Hardware availability/model transition: if the specified model is unavailable, DIT will source a functionally equivalent current-generation model and document the change.

Enrollment and app deployment depend on ABM/Jamf health (certificates/tokens) and reliable network access during activation and enrollment.

Shared-device environments require consistent daily charging and secure storage to reduce loss, damage, and downtime.

Charging cabinet/cart is recommended but not included unless added to scope.

# Acceptance Criteria

All 15 new iPads are present in ABM, assigned to the correct MDM server, and successfully auto-enroll into Jamf Pro on first boot.

Standard iPad (Shared Clinical) baseline applies to the new devices (profiles/restrictions/Wi-Fi/update policy as defined).

Required applications deploy (minimum: Google Chrome and HST eChart) and are verified to launch; basic connectivity is validated with a client designee.

Protective cases are installed on all new iPads and the charging/power workflow is set up and validated onsite.

A consistent naming convention is applied to the new devices and documented.

IT runbook and end-user quick-start guide are delivered.

Existing iPads at the site (up to agreed cap) are reviewed and aligned where feasible; exceptions and recommendations are documented.

# Approval

By approving this Scope of Work, the Client authorizes Dedicated IT to perform the tasks described herein, including ABM/Jamf administrative configuration changes required to deploy and standardize the iPad fleet.

Client Approver Name / Title: _________________________________

Signature: _________________________________    Date: ____________

Dedicated IT Representative: _________________________________

Signature: _________________________________    Date: ____________